Sprint Timeline

| WEEK | MILESTONE | ACTIVITY |
| --- | --- | --- |
| Week 1 | Kick Off Call [Date] | Sprints launch with kickoff call. |
| Week 2 |  | Teams connect with user advocates to conduct user research and better understand the challenge they are working on. |
| Week 3 | User Research [Date] | Teams share learning from user research that will inform design of their product and connect with user advocates for more feedback. |
| Week 4 |  | Teams continue user research and begin data exploration. |
| Week 5 | Data Exploration [Date] | Tech teams join a data Q&A with data stewards to ask questions about federal open data sets. |
| Week 6 |  | Teams continue exploring data and developing products. |
| Week 7 | Concept Pitch Sessions [Date] | Teams share concepts, wireframes, and works in progress, with wide variation in product maturity. Sprint participants provide feedback on the tools in development. |
| Week 8 |  | Teams continue product development, data exploration, and user testing. |
| Week 9 |  | Teams continue product development, data exploration, and user testing. |
| Week 10 | Beta Demos [Date] | Teams come together to showcase and share feedback on more mature versions of their products. Typically, tools have reached at least wireframes and have some functioning features by this stage. |
| Week 11 |  | Teams address feedback from Beta Demos and continue building products and user testing |
| Week 12 | Product Sustainability Workshop (Optional) | Product teams join a session to share best practices and strategies for making TOP tools lasting and effective. |
| Week 13 | MVP Demos | Teams share Minimum Viable Products to sprint leaders and potential end-users. MVP Demos are typically one-on-one with each tech team. |
| Post-Sprint | Sprint Showcase Event | Teams present their sprint products to stakeholders at a showcase event. This can include sprint participants, the agency hosting the sprint, and others from government, industry, and media. |